# Work Package [Nr] – [Title]

Work Package (WP) Template – Purpose and Use

This template ensures consistency across all WPs and aligns with the logical framework. Use clear, action-oriented language and keep descriptions concise but complete. The full WP will later be transferred into the Horizon Europe format for the proposal.

How your WP content will be used in Part B:

- Header info & partners → Table 3.1b (header row)

- Objectives & link to outcomes → Table 3.1b (objectives)

- Description of work → Table 3.1b (max ~1 page, brief dependencies)

- Deliverables → Table 3.1c

- Milestones → Table 3.1d

- Dependencies → brief in 3.1b + PERT diagram (full detail kept internal)

- Risks → Table 3.1e (1–2 lines each)

- Resources → Tables 3.1f/h (numbers only)

Internal use: The complete WP (detailed tasks, mapping tables, full dependencies, expanded risk register, budget details) will guide project management and reporting during the project.

In short: Write your WP in full → we condense it for Part B → we keep the full version for internal tracking.

## Important definitions

🔹 Objectives – What the WP aim to achieve

- Definition: High-level, specific goals the Work Package (WP) wants to accomplish.

- Nature: Strategic and often qualitative but should be measurable.

- Example: “Develop a scalable method for year-round kelp cultivation.”.

🔹 Deliverables – What the WP produces to demonstrate achievement

- Definition: Tangible outputs or documents that result from tasks and prove progress toward objectives.

- Nature: Concrete, quantifiable, and submitted at a specific time.

- Example: “D3.1 – Protocol for kelp nursery operations (Report, Month 6)”

🔹 Milestones – When we know the WP is on track

- Definition: Critical checkpoints that mark progress toward objectives or deliverables.

- Nature: Internal indicators of readiness, not always a document or product.

- Example: “M3.1 – First kelp batch transferred to sea cultivation site (Month 5)”

## Work Package [Nr]:

## Market needs and product definition

### BASIC INFORMATION

### Participating Partners:

| Partner | code | Main role |
| --- | --- | --- |

### Duration:

Month xx – Month xx

### LINK TO PROJECT OUTCOMES

This work package contributes to the following project outcomes as defined in section 4.2 of the Logical Framework:

- Outcome x:

- Outcome x:

In addition to contributing directly to Outcomes x and x, this work package supports Outcome x by …. It also contributes to Outcome x by ….

### OBJECTIVES

This WP aims to achieve the following high-level, measurable objectives:

- …

### DESCRIPTION OF WORK

WP2 will …

### TASKS

| Descriptions and subtasks are mentioned in the text below the table Task No. | Title | Description | Partners Involved | PM’s | Expenses K€ | Start – End Month |
| --- | --- | --- | --- | --- | --- | --- |
| Tx.1 | ….. | ….. |  |  |  |  |

Detailed Sub-task Descriptions

Tx.1 …

### DELIVERABLES

Type:

R = Report,

DEM = Demonstrator,

DEC = Dissemination/Communication,

OTHER = e.g. Guidelines, Models, Tools

Dissemination level:

PU = Public,

CO = Consortium only

| No. | Title | Description | Type | Dissemination | Due (month) |
| --- | --- | --- | --- | --- | --- |
| Dx.1 |  |  |  |  |  |

### 7. MILESTONES

**Note to WP Leader:** Please define 2-4 critical milestones that mark significant progress...

| No. | Title | Description | Verification Means | Due (month) |
| --- | --- | --- | --- | --- |
| Mx.1 |  |  |  |  |

### 8. INTERDEPENDENCIES WITH OTHER WORK PACKAGES

 This section describes:

- What this WP needs from other WPs (inputs)

- What this WP provides to other WPs (outputs)

### 9. RISKS AND MITIGATION MEASURES

Identify 2-4 key risks specific to this WP and their mitigation strategies

| Risk | Probability | Impact | Mitigation Measure |
| --- | --- | --- | --- |
| R x.1 | Low/Medium/High | Low/Medium/High |  |